**Construction Inspection Support (Jan 2023) Interest & Preference Form**

*Note: This page* ***must*** *accompany your technical proposal* ***both*** *as a page in your PDF and in native/Word (.doc or .docx) format as a separate attachment in your response email.*

**Firm Name:**

For KDOT’s consideration, our firm is interested in the following three (3) projects by preference. We acknowledge that we may be selected for projects for which we have expressed interest and submitted technical proposals, but which are not our preferred projects. Our top three preferences are ranked herein: 1 (high), 2 (medium), 3 (low). Other projects that we are submitting for are marked by “X”.

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Preference / Interest** | **Grp** | **RT - CO** | **Project #** | **Scope, County** | **Anticipated Start** | **Wrkng Days** | **Cmpltn Date** |
|  | 119 | K030- 099 | KA-6245-01 | Resurfacing, Wabaunsee | 5/1/2023 | 55 | --- |
| K004- 089 | KA-6244-01 | Resurfacing, Shawnee |
|  | 124 | - 106 | KA-6255-01 | Signing, Multiple | 3/27/2023 | 140 | --- |
|  | - 106 | KA-6258-01 | 2/23/2023 | 120 |
|  | 134 | U075- 089 | KA-6128-01 | Bridge Repair, Shawnee  | 3/6/2023 | 180 | --- |
|  | 135 | I070- 105 | KA-6800-01 | Resurfacing, Wyandotte | 5/1/2023 | --- | 9/30/2023 |
|  | U069- 105 | KA-6676-01 | 5/1/2023 | --- | 9/30/2023 |
|  | I035- 105 | KA-6801-01 | 4/3/2023 | 110 | --- |
|  | 136 | K004- 089 | KA-5483-02 | Guardrail, Shawnee | 3/13/2023 | 30 | --- |
|  | 313 | K181- 071 | KA-3938-01 | Bridge Replacement, Osborne | 3/6/2023 | 135 | --- |
|  | 322 | U036- 074 | KA-6002-01 | Guardrail, Phillips  | 3/1/2023 | 75 | --- |
|  | 327 | K181- 092 | KA-6421-01 | Resurfacing, Smith | 3/1/2023 | 60 | --- |
| K181- 071 | KA-6420-01 | Resurfacing, Osborne |
|  | 328 | K383- 069 | KA-6717-01 | Bridge Repair, Norton | 3/1/2023 | 90 | --- |
|  | 329 | - 106 | KA-6257-01 | Signing, Multiple | 3/1/2023 | 115 | --- |
| KA-6256-01 | 80 | --- |
|  | 419 | U069- 019 | KA-3928-01 | Bridge Replacement, Crawford | 2/27/2023 | 140 | --- |
|  | 421 | - 106 | KA-6266-01 | Signing, Multiple | 3/1/2023 | 55 | --- |
|  | 423 | U059- 030 | KA-6579-01 | Resurfacing, Franklin | 3/6/2023 | 110 | --- |
|  | 425 | K152- 054 | KA-6318-01 | Resurfacing, Linn | 3/6/2023 | 30 | --- |
|  | 504 | - 106 | KA-6263-01 | Signing, Multiple | 3/1/2023 | 115 | --- |
|  | 520 | U050- 040 | KA-1827-05 | Grading / Surfacing, Harvey | 2/27/2023 | 100 | --- |
|  | 521 | U050- 078 | KA-6580-01 | Resurfacing, Reno  | 3/1/2023 | 35 | --- |
|  | 604 | K096- 086 | KA-3258-01 | Grading / Surfacing, Scott | 3/6/2023 | 215 | --- |
|  | 605 | K096- 102 | KA-3274-01 | Grading / Surfacing, Wichita | 3/6/2023 | 180 | --- |
|  | 606 | U083- 088 | KA-3253-01 | Grading / Bridge / Surfacing, Seward | 2/27/2023 | --- | 4/12/2024 |